Q2 Tech & U.S. Team SCRUM Action Items 
AS of 12/18/12

TEAM

*Pat		-Jamie
**Steve		-Kasun
-Geeva		-Dawna
- Nelson	-Jeff
-Delight		-Debbie
-Chrishantha (Mahesh is alternate)
-Colbin

*Host	**Co-Host

INSTRUCTIONS:

- Change date above (daily)

- When items are completed, move to end of CLOSED items table on to last page

- Save (as 2003 WORD) on FTP site: http://www.quantrax.com/kb/SCRUM/AllTeamSCRUM.doc

| OPEN ITEMS |  |  |  |
| --- | --- | --- | --- |
| Action Item | Assigned To | Expected Completion Date | Results/Comments |
| GUI clients – Heap size needs to be changed – prevent memory issue | Geeva | 12/20/12 | 12/19-Geeva to find out who at Q2 can log into client’s system and make change |
| Contact All clients up on GUi | Support Team | 12/15/12 (on going) | Talk to all your clients |
| Finalize RMEx3.1 | Kasun | 12/14/12 | 12/18 Kasun said we will know the date this week) |
| GUi 3.1 Rollout | Team | 12/5/12 (based on date above) |  |
| GUi 3.1 Documentation | Dawna | 12/14/12 | Waiting for additional updates to Events section |
| GUI Dashboard – several clients have issue | Kasun-Geeva | 12/17/12 | Kasun & Geeva working with Nelson (12/20) |
| Hosting Conversion to Jim D | Steve/Pat L |  | Waiting for pricing from Jim D, how many clients, how many of telephone lines |
| Disaster Recovery | Jamie-Steve-PL | 1/31/13 | Jamie still getting info (Network Depot, Velocite, etc) |
| Q2-Sytel Training | Pat |  | Talk to Sytel for WebEx agenda we can modify |
| TOG & MCS: Reach out to CEO see what is going on | Pat | 12/17/12 | MCS converted to CRS – TOG not going to for at least a year. TOG is on 8.26 & we will support |
| Q2 Hours – Need to know | Kasun-Mahesh | 12/17/12 | 9am – 10:30pm (Sri Lanka)?? |
| GUI Task Force – Schedule calls | Steve | 12/17/12 | PL & Steve to discuss 12/18 |
| Oak – Update instructions on compiling screens | Debbie | 12/28/12 |  |
| HCA – Description Codes | Chrishantha/Kasun (Steve) | 12/31/12 |  |
| Jeff – question for DK/DC re: NRI |  | 12/19/12 |  |
| Send out voice mail message script, new extensions | Dawna | 12/20/12 |  |
| GCA – over 150 users and they need to be contacted about number of licenses possibility of multiple servers | Steve |  |  |

| CLOSED ITEMS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action Item |  |  | Assigned To | Completed Date |  |  | Results/Comments |  |
| Schedule demo of GUi |  | Kasun |  | 12/3/12 – 10:30 |  |  |  |  |
| Get 3.0 content to Dawna |  | Support Team |  | Complete – 11/29/12 |  |  |  |  |
| Cbctn – Memory Issue with GUi (completed ) | Kasun-Mahesh-Geeva |  |  | 12/13/12 |  |  | Update 12/18 – IPL at CBCTN – |  |
| KNEPPER API – Old Ticket | Kasun-Chrishantha |  |  | 12/18/12 11/30/12 |  |  | CH sent email – found issue and s/b resolved 12/18; Jamie calling Knepper to test |  |
| At Q2- Who uses I-Load | Kasun |  |  |  | 12/17/12 | No one – Jeff does it , Debbie was updated |  |  |

| TO-DO LIST |  |  |  |
| --- | --- | --- | --- |
| Action Item | Assigned To | Completed Date | Results/Comments |
| GUI – Immediate Problems | PL |  |  |
| Contact Nafaiz – create training plan and schedule Webex Training Schedule. | ST | 12/19/12 |  |
| Testing-Understanding – Documenting Transfers and possibly modifying code - 6 Hours | PL-NZ | 12/17/12 | This I think is a high priority & would like to do this month. |
| Get list of client issues & contact clients – Get list of issues to Steve T - 3 Hrs | PL | 12/13/12 |  |
| Training Dawna -50-60 Hours | PL-ST | 12/19/12 |  |
| Colbin – Edit Kayako Articles - 40 hours | DB & Team |  | 1000 articles @ 100 Hours |
| Colbin – Move 30gb of documentations to sharepoint – 40 Hours |  |  |  |
| Organize Documents & strategy for (Kayako & Sharepoint) – 20 Hours | DB – JH - DK | 12/19/12 | Dawna – get me hours & delivery date |
| Procedure for HotList – 1 Hour | PL | 12/31/12 |  |
| Collector Quick Start Guide – 4 Hours | JH | 12/31/12 | Assign |
| Payment Entry Quick Start Guide – 4 Hours | JH | 12/31/12 | Assign |
| Clerical Quick Start Guide – 4 hours | JH | 12/31/12 | Assign |
| Overview Recordings – 120 hours |  | 12/31/12 | 30 Recordings at 4 hours each |
| E-Learning 101 – 34 Hours | DB-JH-PL | 12/28/12 | Carryover from November |
| E-Learning 102 |  |  | Jamuary Task – Deliver February |
| I-Biz – 30 hours | DK | 1/31/13 |  |
| NRI Consulting 40 hours | Delight |  |  |
| Jamestown Consult – 20 hours | Delight |  |  |
| Scoring – 4 hours | Delight |  |  |
| Newsletter – 4 hours | Delight |  |  |
| Data Mapping - 6 hours | Delight |  |  |
| Redo OakHelp |  |  | Ranjan – need to discuss |
| Upgrade Exchange Server – 20 hours | Jamie |  |  |
| I-Load Documentation and Training – 3 hours | Debbie |  |  |
| FTP Documentation and Training – 3 hours | Debbie |  |  |
| Commission Versus Salary Debate | Debbie - Ranjan |  | Need to discuss with Ranjan and plan and provide time required |
| Training |  |  |  |
| Multi-part Account Processing |  |  |  |
| Replace Pager - I Hour | PL | 12/20/12 | Come up with alternatives |
| Decide – Plan and prepare to move hosted clients | ST |  |  |
| Train Q2 in supporting Capman scripts | ST |  |  |
| Resolve Call Recording Monitor issues | ST T |  |  |
| Upgrade Tulsa to 10.6 | ST |  |  |
| RMEx Glossary |  |  |  |
| Product enhancements |  |  |  |