**Programming & U.S. Team SCRUM Action Items
AS of 10/10/12**

**TEAM**

-Pat - Kasun
-Nelson -Jeff
-Chrishantha -Steve

Support Team (optional/as needed)

**INSTRUCTIONS:**

1. **Change** date above (daily)
2. When items are completed, move to end of **CLOSED** items table on to last page
3. Save on **FTP** site with **SAME NAME** (do not rename):
<http://www.quantrax.com/kb/SCRUM/ProgrammingScrumActionItems.docx>

| **OPEN ITEMS** |
| --- |
| **ACTION ITEMS** | **Assigned To** | **Expected Completion Date** | Results/Comments |
| #26871-CBHV (API)May was working with Chrishantha over a month old | Chrishantha | 10/11/1210/4/129/20/12 | Chrish still working on itFound issue – will get fix to May tomorrowChrishantha said will create a debug to produce a report tomorrow.  |
| HCA Issues | Jeff-Debbie -Debbie | 9/26/12 | TAB+ - Note duplicating -  |
| Duplication at account entry | Mahesh-Delight | 10/11/1210/4/12 | Testing – will deliver 10/11/12 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

| **CLOSED ITEMS** |
| --- |
| **Action Item** | **Assigned To** | **Completed Date** | **Results/Comments** |
| TimeOut Issue WESTCB | Kasun-Nelson-Debbie | Complete9/26/12 | Test on .8 box – Check the Network timeout (JC) - check the terminal timeout(JC)  |
| Contact Series by (Linked) Balance –new code – was supposed to go on GCA’s machine | PL/DK/Mahesh | Complete9/17/12 | Pat LM for Bob at GCA – Has not heard back yet.Mahesh to discuss with RD, code is part of 3.0 – reason for delayPat to talk to them about 3.0 upgrade |
| SKIP upgrade to RMEX 3.0 – to be done on 9/16 | Chrishantha /NZ | Complete | NZ putting new code on FTP site |
| Discuss process for resolving Programming tickets | PL/ST/KS | Complete |  |
| SARMA | Nelson – Delight | Complete9/26/12 | Credit Card Issue – Dups in the file |
| SAGE | Nelson – Delight | Complete9/26/12 | Has made 3 request to upgrade to 3.0 |
| Suburban Upgrade  | PL | 9/17/12 | Sent email to Nelson – They are good to go. |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |