**Programming & U.S. Team SCRUM Action Items   
AS of 10/10/12**

**TEAM**

-Pat - Kasun   
-Nelson -Jeff  
-Chrishantha -Steve

Support Team (optional/as needed)

**INSTRUCTIONS:**

1. **Change** date above (daily)
2. When items are completed, move to end of **CLOSED** items table on to last page
3. Save on **FTP** site with **SAME NAME** (do not rename):   
   <http://www.quantrax.com/kb/SCRUM/ProgrammingScrumActionItems.docx>

| **OPEN ITEMS** | | | |
| --- | --- | --- | --- |
| **ACTION ITEMS** | **Assigned To** | **Expected Completion Date** | Results/Comments |
| #26871-CBHV (API)  May was working with Chrishantha over a month old | Chrishantha | 10/11/12  10/4/12  9/20/12 | Chrish still working on it  Found issue – will get fix to May tomorrow  Chrishantha said will create a debug to produce a report tomorrow. |
| HCA Issues | Jeff-Debbie -Debbie | 9/26/12 | TAB+ - Note duplicating - |
| Duplication at account entry | Mahesh-Delight | 10/11/12  10/4/12 | Testing – will deliver 10/11/12 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

| **CLOSED ITEMS** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Action Item** | | **Assigned To** | **Completed Date** | | **Results/Comments** | |
| TimeOut Issue WESTCB | Kasun-Nelson-Debbie | | | Complete  9/26/12 | | Test on .8 box – Check the Network timeout (JC) - check the terminal timeout(JC) |
| Contact Series by (Linked) Balance –new code – was supposed to go on GCA’s machine | PL/DK/Mahesh | | | Complete  9/17/12 | | Pat LM for Bob at GCA – Has not heard back yet.  Mahesh to discuss with RD, code is part of 3.0 – reason for delay  Pat to talk to them about 3.0 upgrade |
| SKIP upgrade to RMEX 3.0 – to be done on 9/16 | Chrishantha /NZ | | | Complete | | NZ putting new code on FTP site |
| Discuss process for resolving Programming tickets | PL/ST/KS | | | Complete | |  |
| SARMA | Nelson – Delight | | | Complete  9/26/12 | | Credit Card Issue – Dups in the file |
| SAGE | Nelson – Delight | | | Complete  9/26/12 | | Has made 3 request to upgrade to 3.0 |
| Suburban Upgrade | PL | | | 9/17/12 | | Sent email to Nelson – They are good to go. |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |
|  | |  |  | |  | |