Q2 Tech & U.S. Team SCRUM Action Items 
AS of 11/05/1012

TEAM

-Pat		-Jamie
- Steve		-Kasun
-Geeva		-Dawna

- Nelson

INSTRUCTIONS:

- Change date above (daily)

- When items are completed, move to end of CLOSED items table on to last page

- Save on FTP site: http://www.quantrax.com/kb/SCRUM/Q2ActionItems.docx.doc

| OPEN ITEMS |  |  |  |
| --- | --- | --- | --- |
| Action Item | Assigned To | Expected Completion Date | Results/Comments |
| RRC – STG server is having problems | Steve | 11/6/12 - ASAP |  |
| RMEx 3.0 for hosting clients – send clients URL and alert them about upgrade | Jamie | 11/9/12 |  |
| Disaster recovery Bethesda | Dawna Jamie Pat Steve | 11/30/12 | Team meeting on 11/6 |
| Hosting (Jim D) | Pat-Steve-Ranjan | 11/16/12 | Steve to call JimD to see about their hosting options. |
| Hand off CLINTON install to Q2 | Jamie | 11/7/12 | Q2 ready – Jamie get date for them to upgrade to 3.0 10/22 Their on RMX2.2. Need to sched. RMEx3 upgrade and GUI after users meeting |
| Install PTF on .7 | Jamie/Jim D/Nelson |  | Nelson and Jamie need to speak with Jim |
| Install PTF on .8 | Jamie/Jim D/Nelson |  | Nelson and Jamie need to speak with Jim |
| Install WAS 8.0 on .8 box | Jamie/Jim D | 10/12/12 | After PTF installs and based on Jim D. availability |
| Install WAS ??? on .7 Box | Jamie/Jim D |  | After PTF installs and based on Jim D. availability |
| GUI Installs /rollout plan for GUI 3.0 | Jamie | Ongoing | Clinton(installing) , Focus(waiting on new 400) , Berlin (WAS by Jim), DCCB (Geeva??) TULSA(not started) Broward (waiting on 400), GCA (Jamie getting status to Jim) |
| Send letter/updated info to clients about going to GUI 3.0 | Jamie | 11/9/12 |  |
| METRO – Follow-up on GUI delay issues | Steve | On Hold until January | Kasun to contact IBM / when .8 on GUI 3.0 we can check how it affects things (CBTUS) |

| CLOSED ITEMS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Action Item | Assigned To | Completed Date |  |  | Results/Comments |  |
| Follow-up on SKIP GUI issue – Looses notes entered when they get an IB call. | Nelson |  | Completed 10/16/12 10/11/12 10/9/12 |  |  | 10/19 COMPLETED Nelson to put code on FTP site and install at SKIP tonight. Steve will talk to Ranjan AND Nelson about eliminating the IB message.…. |
| Contact ITel Clienst that are on GUI & ITel so we can get them on 3.0 or send the fix. |  |  | 10/18/12 |  |  | CENTRON-skip |
| Q2 Install IIS training |  |  | 10/xx/12 |  |  | 10/23 Jamie will assist with IIS & contact client for install info |
| Suburban& Operations Email issues | Pat |  | 10/25/12 |  |  | PL – Spoke with clients and sent update to everyone. |
| Q2 not able to login to CENTRON box.. | Jamie |  | 10/25/12 |  |  |  |
| Need client ability for GUI upgrade available on FTP site | Kasun - Steve |  | 11/29/12 |  |  | Q2 to do install – loading GUI at clients (automated method of doing it) |
| RMEx3.0 updates | Dawna |  | 10/26/12 10/15/12 10/12/12 |  |  |  |
| Install GUI V3 at DCCB | 10/29/12 |  | Jamie |  |  |  |
| DCCB upgrade to RMEx 3.0 refresh | 10/26/12 |  | Jamie |  |  |  |
| Install GUI v3 @ Tulsa | Kasun |  | 10/26/12 |  |  | Need date |
| DCCB License issue |  |  |  |  |  |  |
| GUI V3 install at SKIP | Geeva |  | 10/17/12 10/17/12 10/16/12 10/12/12 |  |  | Geeva will install V3 tomorrow Geeva – will do GUI demo to Quantrax – then have clerical use 3.0 at skip – Demo 3.0 to skip… Latest EAR on .8 – Delight do demo with SKIP |
| Centron – RMEx 3 install then InstallGUI3.o | Jamie |  | 11/??/12 10/18/12 10/16/12 |  |  | They need to upgrade to RMEx3 after users meeting, Geeva would like to do Monday 29 if possible. Call client – so we/they can test 3.0 |
| Q2 Install IIS training |  |  | 10/xx/12 |  |  | 10/23 Jamie will assist with IIS & contact client for install info |
| Letter to hosting clients & all clients(Hurricane Plan) |  |  |  |  |  |  |
| DCCB – RMEx3 refresh then GUI3 per Nelson | Kasun |  | 10/29/12 |  |  | DCCB doing refresh on Rmx 3.0 After users meeting. |
| Create skype account for call forwarding; Jamie; 10/25/12. Contact Verizon about call fwding; Dawna; 10/25/12. | Create skype account for call forwarding; Jamie; 10/25/12. Contact Verizon about call fwding; Dawna; 10/25/12. | Create skype account for call forwarding; Jamie; 10/25/12. Contact Verizon about call fwding; Dawna; 10/25/12. | Create skype account for call forwarding; Jamie; 10/25/12. Contact Verizon about call fwding; Dawna; 10/25/12. |
| Test new APP on Jamie’s droid. | Kasun |  | 10/17/12 10/16/12 10/15/12 10/12/12 10/10/12 10/9/12 |  |  | Complete Link is not working – Kasun reviewing. Kasun sent info to Jamie on 10/12/12 Kasun said having problems & need globad IP and will provid einfor tomorrow Jamie never got link |
| Need Global IP for usermeeting | Jamie |  | 10/17/12 |  |  | Complete |
| Pick a client for next GUI install & get Q2 to install | Jamie |  | Complete 10/17/12 |  |  | CLINTON |
| Deploy GUI on .7 box – need WAS 7.0 (Plan – what we need to do, when will it be done) Need Jim D to upgrade. | Jamie/Pat |  | Complete 10/8/12 9/17/12 |  |  | Jim said will have in a couple days. Jim was going to order PTF’s – check and see if he ordered. Sent JD email. Jim D going to upgrade our .7 box – need date from Jim Jamie to speak with Pat |
| Contact GUI Clients and find their status | Jamie |  | Complete 10/5/12 9/27/12 10/5/12 |  |  | PCB & CENTRON are suing – will follow-up Jamie will follow up and update Pat |
| Automate GUI install process | Kasun/Geeva |  | On hold due to other priorities |  |  | Kasun to speak to Ranjan to make this a priority – any updates would require 2hr install |
| Check and make sure programmers are adding consulting fee | Kasun |  | Complete 10/11/12 |  |  | Put a note in Kayako on the project when involved in specing and need to add to the cost of the project. |
| Provide Q2 Documentation and let them start installing GUI | Jamie |  | Complete 10/16/12 |  |  |  |
| GUI Installation Rollout |  |  |  |  |  |  |
| CENTRON – SKIP GUI & ITel issue in predictive. (delay in screen pops) | Jamie |  | Resolved 10/4/12 9/25/12 |  |  | Changes have been done from 6 sec to 1 sec and test has been done at our office. We are planning to install at SKIP, PCB and METRO. Done at PCB and testing. Skip will be done today and METRO by tomorrow 10/05/12 |
| Whitepaper on Dialer applications (ITel solution – Server 2008) | Steve (on vacation until 9/10) | 10/04/12 |  |  | DONE by Steve and Dawna have it. |  |
| GUI v1 Baseline doc for clients (what is acceptable to Quantrax) | Jamie | 10/04/12 |  |  | Waiting on Jamies Test results – we will produce doc. DONE – Information was supply to PAT. |  |
| Follow-up with Jim Davidson on PCB WAS 7.0 Install | Jamie | 8/8/12 |  |  | WAS 7.0 works on O/S 6.1 with GUI |  |
| Testing / Documenting RMEx 3.0 |  |  |  |  |  |  |
| Draft of Release Notes distributed to Kasun, Pat and Ranjan | Dawna |  |  | 8/5/12 |  |  |
| Follow-up with Jim Davidson on PCB WAS 8.0 Install | Jamie |  |  | 8/9/12 |  |  |
| Test GUI v3 on .8 box | Pat (lead), Support Team |  |  | 8/13/12 | Tested by Delight Geeva wants Support to test performance and sent email 8/8/12 with features to test. First test performance on GUI v1 (# of seconds) then GUI v3 We will track testing via Kayako-send message to support@quantrax.com |  |
| Awaiting outstanding features (2)- to be sent to Pat/Dawna | Kasun |  |  | 8/10/12 | RD announcing RMEx 3.0 8/15/12 |  |
| PCB GUI 1.0 Install | Jamie |  | 8/14/12 |  | Install Done |  |
| Armor/DCCB Installation – Support details | Kasun/Nelson |  | 8/16/12 |  | Nelson & Kasun to speak after SCRUM for detailed arrangements |  |
| Fix for SilverLight first time install error message | Geeva |  | 8/16/12 8/20/12 |  | Not removing error message as per Geeva, being kept as Silverlight needs to change for Windows 8 |  |
| CBCHAR – tix 25771 | Chrishantha/Kasun/Jamie |  | 8/15/12 |  | Jamie following up for Debbie |  |
| Metro – tix 25542 | Geeva/Jamie |  | 8/15/12 |  | Client needs to be called directly (Geeva) |  |
| Centron for GUI 1.0 | Jamie |  | 8/17/12 Ongoing |  | Centron is installed/testing (8/23/12) |  |
| Test any new/open items sent by Kasun | Dawna (to assign to Support – follow-up) |  | 8/9/12 8/10/12 8/14/12 8/17/12 |  | -May – Campaign Merging (Passed) -Steve – Time Zone Enhancements (not going into 3.0) -DK – Payments Pending by Client or Group (Passed) -DK – New Account Processing Types (Passed) -Kasun/Steve???– programming State Compliance (Passed) |  |
| API - Centron installation | Jamie/Geeva/Kasun |  | 8/23/12 |  |  |  |
| Create QRG – Getting started with GUI | Dawna/Jamie |  | 8/23/12 |  |  |  |
| Silverlight – Windows 8 (60 days to test and make sure it works with Silverlight) | Jamie/Geeva |  | 9/7/12 |  | Silverlight out for GUI v3 – ASP.Net – Geeva and Q2/Geeva working on new strategy to speak with RD – weekly meeting should be setup |  |
| Update GUI Client Install docs and give to Dawna to format/distribute/post | Jamie |  | 8/15/12 8/17/12 |  |  |  |
| GUI is installed: Jamestown, PCB, Centron, | Jamie |  | Completed dates vary |  |  |  |
| Finalize Release Notes 3.0 with updates sent by Kasun | Dawna |  | 8/9/12 8/10/12 8/14/12 8/20/17 8/31/12 9/7/12 |  | -Need to add Intelligent Call monitoring -Need to add in Campaign Merging (done) -Need to add edits from RD - Remove Payment File creation -Update state options RD/Steve -Holiday not going in |  |
| Spreadsheet of Client –GUI Issues/status -PCB -Centron -Armor | Jamie |  | 9/5/12 |  |  |  |
| Send out final version of RMEx 3.0 Release Notes to Team for final review | Dawna |  | 9/6/12 |  |  |  |
| Bill H. – issue accessing | Dawna |  | 9/17/12 |  |  | DB sent email with instructions/Kasun sent copy of Release notes |
| User survey on GUI users / for current GUI users | Dawna/Jamie |  | 9/14/12 |  |  | Decided did not need to be done – continuing with GUI v1.0 installs |
| GUI v1 old version to Skip (what CBCTN uses – no SilverLight) | Kasun/Jamie |  | 9/6/12 |  |  | Problem to be resolve in GUI 3.0 |
| Deploy RMEx 3.0 (show them latest) | Geeva/Pat |  | 9/10/12 |  |  | Skip received 3.0 release |
| Demo 3.0 GUI (prototype) to Support Team | Kasun |  | 9/10/12 |  |  |  |
| Spreadsheet of Client –GUI Issues/status -PCB -Centron -Armor | Jamie |  | 9/5/12 |  |  | Distributed by Jamie |
| Send out final version of RMEx 3.0 Release Notes to Team for final review | Dawna |  | 9/6/12 |  |  | Distributed 9/17/12 (DK sent out FTP link to clients on 9/14, DB continues to update as final information is attained |
| Demo 3.0 GUI (prototype) to Support Team | Kasun |  | 9/10/12 |  |  |  |
| Revisit pricing for RMEx installation – currently $1500 but that was assuming 2-3 hour install time | Steve/Jamie 9/11/12 |  | 8/23/12 9/4/12 9/11/12 9/19/19 |  |  | **** CLOSE**** Leaving at same price. Decision can be made once PCB and 1 more client has completed install |
| Silverlight new solution for GUI v3.0 – update | Geeva/Indika (Geeva out-paternity) |  | Ongoing updates - 9/30/12 |  |  | **** CLOSE**** Decision is made – 3.0 will not have silverlight |
| Upgrade .8 to RMEx 3.0 | PAT |  | Complete 9/19/12 |  |  | Sent email to RD – JC - & Q2 |
| List of initial client(s) to receive GUI v3.0 | Kasun/Pat |  | 9/19/12 |  |  | Complete |
| Include the release date/version number of GUI so we can see it (for clients) | Geeva |  | Complete 9/24/12 |  |  |  |
| Create spreadsheet of GUI clients – GUI release, Events release | Jamie |  | Complete 9/24/12 |  |  |  |
| Create rollout plan for GUI v3 to current clients (work in progress – constant updates) | Geeva (Geeva out of office) |  | Complete 8/8/12 8/9/12 8/15/12 8/20/12 8/27/12 9/4/12 9/19/12 10/8/12 |  |  | Remove from list |
| Upgraded .8 and did not notify clients | PAT |  | Complete 9/24/12 |  |  | Contact the hosting clients |
| Decide on Call Command for GUI after RMEx3.0 upgrade & are API’s part of base | NELSON |  | Complete 9/25/12 |  |  |  |
| Connect I-Tel to .8 (can we do that) | PAT |  | Complete 9/19/12 |  |  | Sent email asking if will work |
| List of GUI screens that are reloading twice (requested by Geeva) | Jamie |  | Complete 9/19/20 |  |  |  |
| Add API changes for GUI to RMEx 3.0 install | Kasun |  | complete 9/19/12 |  |  | Problem discovered 9/17 after when SKIP upgraded to RMEx 3.0 on |
| GUI v.1 Issues -Tab A issue – when making a call dialer-GUI (2nd refresh as soon as there is a connect) -GUI v1.0 Centron, PCB, SKIP – issue with “wait screen” (predictive) delay problem– how to proceed to resolve? | Nelson |  | Complete 9/18/12 |  |  | Centron – call with client on 9/18 |
| For Database – dedicated login for each client (other than QMaster) FOR regular clients (not hosted) | Jamie |  | Complete 9/24/12 |  |  | Needs to notify clients |
| Create list of new features/functionality for GUI v3 to current clients (work in progress – constant updates) | Geeva (Geeva out of office) |  | Complete 8/8/12 8/9/12 8/15/12 8/20/12 8/27/12 9/4/12 9/11/12 9/19/12 |  |  |  |
| Test plan GUI V.1 and RMEx 3.0 (minimum requirements) & Test PC requirements (Take nelsons pc & | Jamie (plan) Q2 (test) |  | Complete 9/27/12 9/18 (plan)/Q2 test (complete by 9/21) |  |  | JH discuss with PL |
| New warning message box – explain | Kasun |  | Complete |  |  |  |
| Test Predictive on .7 in predictive | Nelson-Pat |  | Complete 9/25/12 |  |  | wip |
| Deploy GUI3 at SKIP | Geeva |  | Completed 10/9/12 10/3/12 |  |  | Needs WAS 7.0 or 8.0 – SKIP has already Was 7.0 and based on the test… GEEVA will update load GUI 3 next week. |
| GUI Task Force | Pat |  | Completed 9/25/12 |  |  | Software development - Nelson, Jeff and Chrishantha GUI task force to analyze and make recommendations, working with key clients - Steve, Kasun, Geeva, Colbin US/SL team interface - Pat, Steve and Kasun |